Weekly Status Report

(13th April 2026– 17th April 2026)

| Project Details |  |  |  |
| --- | --- | --- | --- |
| Project Name | Simi Property Finder Application (DAIM Real Estate) |  |  |
| Stakeholder | Mr. Saad | Project Manager | Sahil Adlakha |

Tasks picked up in the current week (13th April 2026– 17th April 2026)

| Task Description | JIRA ID/Status |
| --- | --- |
| Bidding process, Reservation Changes, Bugs as reported for testing of Agent | Done |
| Admin Panel – Bugs as reported till testing Research on AI agent | Done |

Tasks planned for the coming week (20th April 2026– 24th April 2026)

Task Description

Changes as per the requirements updated received from the client and testing of Whole Agent Panel and App

Research on AI Agent on Admin Panel as refrence given by client and Testing of Whole Admin Panel